Sioux Falls Regional Airport Authority

Special Session

Board Meeting Minutes

June 11, 2024

Staff Present: Dan Letellier, Richard King, and Kristin Elgersma

Members present by phone: Kent Cutler, Eric Ellefson, Blake Curd, John Taylor, and Dan Statema

Chairman Cutler called the meeting to order at 8:32 a.m.

- Discussion and action on payment of outstanding pay applications with Sunkota Construction for work associated with the Snow Removal Equipment Building project.  Director Letellier reviewed with the Board the construction delays that have impacted the completion date of the Snow Removal Equipment building addition.  Several pay applications have been held for payment until a majority of the remaining construction issues and punch list items have been completed. Letellier advised that all be two minor issues have yet to be completed and did recommend payment of the outstanding invoices totaling $187,887.46.  Letellier also advised that retainage of $304,143 is still outstanding to ensure all items are completed before final payment.  Additional questions and comments were brought up by Commissioners Ellefson, Curd and Taylor. Chairman Cutler commented that he agreed with payment of the outstanding invoices but to hold payment of retainage until all other items are taken care of.  Commissioner Ellefson moved, and Commissioner Curd seconded a motion to pay the outstanding pay applications in the amount of $187,887.46.  Motion Carried.

- Accept FAA BIL-Airport Improvement Grant (AIG) in the amount of $7,395,278 for the design of the new concourse expansion project.  Director Letellier advised the Board that a Bilateral Infrastructure Law (BIL) – Airport Improvement Grant (AIG) will be awarded to FSD in the amount of $7,395,278 to fund costs associated with the design of the new concourse addition.  Letellier advised that Board approval is necessary to accept the grant as it requires the Board to agree to comply with grant assurances associated with Federal grants.  Blake Curd moved and Eric Ellefson seconded accepting the BIK-AIG grant in the amount of $7,395,278.  Motion Carried.

Blake Curd moved to adjourn at 8:47 am. John Taylor seconded. Motion Carried.

| Date |  | Secretary |
| --- | --- | --- |

Next Board Meeting – June 27th @ 12:00 pm.