Sioux Falls Regional Airport Authority

Special Session

Board Meeting Minutes

March 7, 2024

Members present Virtually or by phone: Eric Ellefson, Blake Curd, John Taylor, and Kent Cutler

Guest Present:  Jake Braunagel-KLJ Engineers

Chairman Ellefson called the meeting to order at 12:07 p.m.

- Discussion and action on construction bids received for the expansion of the east cargo apron.

Low bid received from BX Civil & Contracting for the base bid in the amount of $8,772,321.80.  Bids were opened on Thursday, February 28th with a total of two bids coming from BX Civil and T&R Contracting.  Our available AIP grant funding for this project is approximately $7.4m.  Bids received exceeded engineer’s estimate by 28%.   Director Letellier recommended rejecting all bids and rebid it later in the summer for a late fall start with a majority of the work taking place next year.  The hope is that we may see more competitive bids with more time to construct and available construction calendars next summer.  Grant availability is also a concern with a delay in funding appropriations for the FAA this year.  Blake Curd moved, and Kent Cutler seconded a motion to reject all bids and rebid this summer.  Motion Carried.

Kent Cutler moved to adjourn at 12:20 pm. John Taylor seconded. Motion Carried.

| Date |  | Secretary |
| --- | --- | --- |

Next Board Meeting – March 28th @ 12:00 pm.